CS673 Software Engineering

Team 2  : My Magical Bedtime

Meeting Minutes

Meeting 7

Date and Time:  6/16/2025 6:30-7:00

Place: Discord voice call

Participants: Grant Hovey, Tetiana Korchynska, Xuelin Min, Iqra Chaudhary, Thomas Iliev

Minutes taker: Tetiana Korchynska

Timekeeper: Tetiana Korchynska

Purpose: Iteration 3 wrap up

Agenda:

- App run through

  - Are the essential features working well and running smoothly?

- Are presentations done?

  - Everyone’s recordings need to be put together to create one seamless presentation

- Are all the documents filled entirely and accurately?

  - Progress report- individual reports and project contribution tab. Again please make sure everything adds up and if you’re the last person, make sure group timings add up accordingly

- Anything else I may have missed or anyone wants to discuss

Discussions:

- Reviewed the website

- Tested story generation

- Discussed final submission deliverables - presentation, videos, files, reports

- Summed up the team and project work

Key Decisions:

- Website works well, is responsive and has its style

- Three people will upload their video presentations shortly, everybody will fill in the necessary reports

- We’ll share our LinkedIn links to stay connected

Action Items:

- Video presentations

- One combined video

- Demo video

- STD to be updated

- Progress reports and project contribution reports to be filled in

Meeting 6

Date and Time:  6/9/2025 6:30 - 7:00

Place: Discord voice call

Participants: Grant Hovey, Tetiana Korchynska, Xuelin Min, Iqra Chaudhary, Thomas Iliev, Hongjie Zhang

Minutes taker: Xuelin Min

Timekeeper: Xuelin Min

Purpose: Iteration 2 wrap up and iteration 3

Agenda:

Iteration 2

- Review completed work and confirm what’s fully done

- Share screen and test entire app flow

- Ensure all docs are filled out

  - Make sure you fill out progress report correctly; if you’re the last person working on it, update the group report timings accordingly

- Who is doing the presentation

Iteration 3

- Identify an unfinished or unstarted feature to complete

  - Dashboard

  - Story Generation - stuck on loading screen

  - About/contact not available once signed in

  - Sign Up - no errors show up when field left empty or when “@email.com” isn’t present

  - Sign In - no errors show up when “@email.com” isn’t present

Discussions:

- Kanban Board tasks

- Complete story generate part on app

- Move the link which on the above of the UI

- For next iteration, the dash board and my stories will be on the agenda

- Add the footer on the bottom of the UI

- Review and update key docs:

  - STD

  - SPPP

  - SDD

  - Making sure that everyone fill out the Individual Progress Reports

Key Decisions:

- Start working on the story generate section

- Thomas and Xuelin will do the presentation

Action Items:

- Review and update STD, SPPP, SDD documents

- Update progress report

- Start working on the Dash Board and My stories

- Remove link and add footers

Meeting 5

Date and Time:  6/2/2025 6:30- 7:00 pm

Place: Discord voice call

Participants: Grant Hovey, Hongjie Zhang, Xuelin Min, Iqra Chaudhary, Thomas Iliev

Minutes taker: Hongjie Zhang

Timekeeper: Hongjie Zhang

Purpose: Iteration 2 and lab 3

Agenda:

- Lab 3 and Quiz 2 due by tomorrow 6 am

- Updates - what have you done, what are you working on now, what are you planning to do

- Review and update key docs:

  - STD

  - SPPP

  - SDD

  - Individual Progress Reports - make sure you’re filling it out correctly. Keep up with it throughout the week if you know you won’t be able to complete it in time Monday night.

- Continue implementing and testing

  - Story Generation

- Reminder:

  - Work on tasks gradually throughout the week. Don’t leave everything for Monday. The team depends on consistent progress.

  - COMMUNICATE - if you’re not going to make it to a meeting, let us know. If you’re unable to finish something, or can’t start something on time, let us know. Don’t leave your team hanging.

Discussions:

- Status update

- REMINDER: Working on Quiz2 and Lab3

- Iteration 2

  - Story Generation

  - Story reading page in the frontend

  - Text-to-speech functionality

  - Text highlighting functionality

- Need Thomas to work on Frontend(React testing library)/Backend(Jest/supertest) Testing

- REMINDER: Review and update STD, SPPP, SDD documents

- Encouraging Thomas to prioritize frontend/backend testing

- Need someone to record the presentation for iteration 2

- REMINDER: Increase GitHub PR and commit frequency

- REMINDER: Ensure hour accuracy on the progress report

- REMINDER: Reinforced the importance of proactive communication

Key Decisions:

- Thomas will be responsible for writing all testing code (both frontend and backend) - Zach will assist Thomas with testing issues when needed

- The frontend reading page must be completed before text-to-speech and text highlighting features can be finalized

Action Items:

- Complete Quiz 2

- Complete Lab 3

- Take on new tasks in Kanban board and submit additional GitHub PRs

- Review and update STD, SPPP, SDD documents

- Work on the progress report (Verify hours are correctly entered in the progress reports)

- Thomas: Write frontend and backend testing code

- Tetiana: Complete the story reading page in the frontend.

- Zach: Assist Thomas with testing if needed

- Zach: Complete text-to-speech functionality

- Zach: Complete text highlighting functionality

Meeting 4

Date and Time:  5/26/2025 6:30-7:00 pm

Place: Discord voice call

Participants: Grant Hovey, Tetiana Korchynska, Xuelin Min, Iqra Chaudhary, Thomas Iliev

Minutes taker: Grant Hovey

Timekeeper: Grant Hovey

Purpose: Wrap up iteration 1, discuss iteration 2

Agenda:

- Status update

- Ensure at least one feature is complete and fully working

- Final checklist review for current iteration submission

- Who will do the presentation

- Fill out your progress report

- Iteration 2:

  - Any technical debts we need to pay before starting new tasks?

  - Discuss and take on responsibilities - which essential features are left?

- REMINDER: communicate and catch up on whatever you’ve missed

- REMINDER: pay attention to the Kanban issues. If someone assigned themselves to the task, it means they’ve already taken it on.

Discussions:

- Need SDD filled out sections for business logic and design patterns

- Tetiana & Grant will be doing the presentation this week

- Front end working need help from Zach to get the backend running

- Story Customization page needs to be fixed up

- Story generation UI has already been started

- Clarified that click “Generate a story” on main page will redirect users to sign in page if not already done

- Iteration 2 will start with fixing known issues before adding next features

Key Decisions:

- Decided Tetiana and Grant will present iteration 1

- Iqra will fill out Design Pattern & Business logic section in SDD

- Grant will work on fixing deployment issue

Action Items:

- Finish SDD - Iqra:

  - Design pattern

  - Business logic

- Record demo - Grant

- Record presentation - Tetiana

- Push final code/docs to github

- Fix existing issues before starting iteration 2 tasks

Meeting 3

Date and Time:  5/19/2025 6:00-6:40pm

Place: Discord voice call

Participants: Iqra Chaudhary, Hongjie Zhang, Thomas Iliev, Grant Hovey, Tetiana Korchynska, Xuelin Min

Minutes taker: Tetiana Korchynska

Timekeeper: Tetiana Korchynska

Purpose: Discuss navigating and working with the GitHub Kanban board, Issues and sub/tasks

Agenda:

- Review how to use the GitHub Kanban board

- Discuss how to create user stories and turn them into issues with subtasks

- Clarify how to proceed with Docker part of Lab 2

Discussions:

- Walked through the structure of the GitHub Kanban board: columns, task cards, labeling, and issue tracking

- Discussed linking Issues to user stories and breaking them down into subtasks

- Discussed the possibility of adding Epics to the project

- Clarified who makes the UI design decisions

Key Decisions:

- Agreed on using GitHub Kanban board for task management and how team members should add user stories;

- UI decisions will be made primarily by the Design & Implementation lead and by the team voting if necessary

- The team should meet again later this week at least once

Action Items:

- Dockerfile to be created asap

- Work on UI design in Figma

Meeting 2

Date and Time:  5/17/2025 5:00-5:30pm

Place: Discord voice call

Participants: Iqra Chaudhary, Hongjie Zhang, Thomas Iliev, Grant Hovey

Minutes taker: Thomas Iliev

Timekeeper: Thomas Iliev

Purpose: Discuss requirements for Iteration 1 and next steps

Agenda:

- Review and confirm everyone understands their assigned roles and responsibilities

- Determine next steps

- Finalize core app features

- Assign tasks based on roles

- Set next meeting date

Discussions:

- Group members are all comfortable with their roles

- Reviewed project architecture using a Figma diagram

- Jira vs GitHub for tracking progress on tasks

- Find a meeting time that works for everyone

Key Decisions:

- Jira vs GitHub - GitHub

- Meet again on Monday (possible recurring meeting day)

Action Items:

- Creation pattern

- Database design

- Security design

- Update technology stack

- Testing strategy

- Jira vs GitHub

- UI/UX prototype on Figma

- Containerize the app in Docker

Meeting 1

Date and Time:  5/12/2025 4:00-4:40pm

Place: Discord voice call

Participants: Iqra Chaudhary, Hongjie Zhang, Tetiana Korchynska

Minutes taker: Iqra Chaudhary

Timekeeper: Iqra Chaudhary

Purpose: Kickoff meeting

Agenda:

- Determine project

- Assign roles

- Discuss project scope and initial direction

Discussions:

- Group members share backgrounds and discuss experience levels

- Determine which roles each member feels comfortable taking on or would be willing to try

- Brainstorm potential project ideas and agree on child education app

- Target grade levels

- Subjects to include

- General app goals

- Importance of incorporating voice-based features for children who are too young to read/write

- Consider children with special needs

Key Decisions:

- Project selected: Children education app

- Name of project: Little Achievers

- Leadership roles assigned based on interest and experience

- Define age range and subject coverage for app

- Voice support will be a key accessibility feature for young children

Action Items:

- Research our responsibilities and expectations for assigned roles

- Start drafting initial app requirements and feature ideas

- Explore options for voice-based interaction features

- Determine everyone’s availability for next meeting